PROJECT IMPLEMENTATION PLAN

Task 1: Project Initialization

Activities

- Create frontend repository

- Create backend repository

- Create Soroban contract repository

- Configure development environment

Deliverable

Project structure ready.

Task 2: Configure Stellar Development Environment

Activities

- Install Stellar CLI

- Configure Testnet

- Create test accounts

- Fund test accounts

- Verify contract deployment

Deliverable

Operational Stellar development environment.

Task 3: Design System Data Model

Activities

Define:

Users

- Hospital

- Insurer

- Investor

- Administrator

Core Entities

- Patient

- Invoice

- Claim

- Claim Token

- Settlement

Deliverable

Database schema completed.

Task 4: Develop Claim Registry Smart Contract

Activities

Implement:

- Create claim

- Update claim status

- Approve claim

- Reject claim

- Retrieve claim details

Deliverable

Claims stored and managed on-chain.

Task 5: Develop Claim Tokenization Smart Contract

Activities

Implement:

- Create claim token

- Assign ownership

- Transfer ownership

- Track ownership history

Deliverable

Approved claims can be tokenized.

Task 6: Develop Settlement Smart Contract

Activities

Implement:

- Settlement initiation

- Settlement verification

- Settlement execution

- Settlement recording

Deliverable

Settlement logic automated on-chain.

Task 7: Test Smart Contracts

Activities

Test:

- Claim creation

- Approval workflow

- Token creation

- Token transfers

- Settlement execution

Deliverable

Verified smart contract suite.

Task 8: Setup Backend Infrastructure

Activities

- Express API

- PostgreSQL

- Environment configuration

- Project structure

Deliverable

Backend operational.

Task 9: Implement Authentication and User Management

Activities

- Registration

- Login

- Authorization

- Role management

Deliverable

Secure user access.

Task 10: Implement Stellar Integration Service

Activities

Create services for:

- Wallet creation

- Contract interaction

- Transaction monitoring

- Asset management

Deliverable

Backend communicates with Stellar.

Task 11: Implement Hospital Module

Activities

- Patient registration

- Invoice creation

- Claim submission

- Claim tracking

Deliverable

Hospital workflow functional.

Task 12: Implement Insurer Module

Activities

- Review claims

- Approve claims

- Reject claims

- Execute settlements

Deliverable

Insurer workflow functional.

Task 13: Implement Investor Module

Activities

- View approved claim assets

- Purchase claim tokens

- View owned claim assets

- Track settlement status

Deliverable

Investor workflow functional.

Task 14: Integrate Tokenization Workflow

Activities

Automate:

Approved Claim
      ↓
Token Creation
      ↓
Ownership Assignment

Deliverable

Claim tokenization operational.

Task 15: Integrate Marketplace Workflow

Activities

Implement:

Hospital
      ↓
Lists Claim Token
      ↓
Investor Purchases
      ↓
Ownership Transfers

Deliverable

Claim financing workflow functional.

Task 16: Integrate Settlement Workflow

Activities

Implement:

Insurer
      ↓
Settlement Payment
      ↓
Current Token Holder
      ↓
Settlement Recorded

Deliverable

End-to-end financing cycle operational.

Task 17: Develop Frontend Dashboards

Hospital Dashboard

- Patients

- Invoices

- Claims

- Tokenized claims

Insurer Dashboard

- Claims review

- Approvals

- Settlements

Investor Dashboard

- Available claims

- Portfolio

- Returns tracking

Deliverable

All user portals functional.

Task 18: Develop Blockchain Transparency Dashboard

Activities

Display:

- Claim IDs

- Token IDs

- Ownership history

- Settlement transactions

- Transaction hashes

Deliverable

Blockchain activity visible and auditable.

Task 19: End-to-End Testing

Demonstration Flow

Hospital creates invoice
        ↓
Hospital submits claim
        ↓
Insurer approves claim
        ↓
Claim token created
        ↓
Investor purchases token
        ↓
Hospital receives liquidity
        ↓
Insurer settles claim
        ↓
Investor receives settlement

Deliverable

Complete AfyaPay financing workflow demonstrated successfully.